Tier 1 Emergency Alert Hub

Technical build scope for Claude Code on a VM

| Mission | Build one trusted hub for official Tier 1 emergency alerts only. |
| --- | --- |
| Audience | Operations, risk, and business continuity teams needing a live national view. |
| Geography | Australia first: state, territory, and national official sources only. |
| Build shape | A low-maintenance VM application with explicit source allowlists and predictable refresh rules. |

# Mission and operating principle

• Aggregate only official Tier 1 emergency sources and present them as one authoritative alert stream.

• Preserve source traceability at all times: every item must retain the original URL, source name, and captured text.

• Design for low operator burden: the system should run unattended on a VM with simple scheduled refreshes and visible failures.

# Source classification

• Tier 1 means official government or emergency-management sources only.

• Tier 2 / Tier 3, social, news, blogs, and unofficial aggregators are excluded.

• The source list must be an explicit allowlist keyed by jurisdiction and source type.

# Data acquisition rules

• Prefer RSS, JSON, Atom, or official alert pages before any generic HTML crawl.

• Crawl only URLs in the allowlist, with per-domain rate limiting and conservative concurrency.

• Store fetched payloads with retrieval timestamp, HTTP status, final URL, and parse status.

• Recheck active alerts more often than inactive or unchanged pages.

# Normalization rules

• Convert every source item into one canonical alert record.

• Extract: source_name, source_url, jurisdiction, alert_type, severity, headline, description, location, issued_at, updated_at, expiry, status, is_active, canonical_url, raw_text.

• If a field is missing, leave it null rather than inventing values.

• Map source-specific labels into controlled values for alert_type, severity, and status.

# Deduplication and state model

• Deduplicate by canonical URL first, then by a stable event key built from source, location, alert type, and headline.

• Maintain active, superseded, expired, and errored states.

• An alert becomes inactive when the source clears it, expires it, or replaces it with a newer item.

# Product behavior

• Default view shows the latest active alerts first.

• Filters must include jurisdiction, alert type, severity, and active/inactive state.

• Every row must link back to the official source and show last seen / last updated metadata.

• The hub must support a jurisdiction-first view for Australia-wide monitoring.

# Storage and services

• Use a small persistent datastore for alerts, sources, fetch logs, and crawl state.

• Keep crawl state separate from presentation state.

• Persist raw source payloads or raw text for audit and reprocessing.

# Refresh and scheduling

• Schedule regular crawls, with shorter intervals for active incidents and longer intervals for quiet sources.

• Use separate schedules for source discovery, active-alert refresh, and stale-item expiry checks.

• Failures should be logged per source and visible in the operator view.

# UI requirements

• Build a single hub page with a live alert table, jurisdiction filter, severity filter, and status indicator.

• Include a source health view showing last success, last failure, and current crawl status.

• Provide a detail panel or page for raw source text, timestamps, and link-out to the official page.

# Definition of done

• Working hub on the VM with explicit Tier 1 allowlisted sources only.

• A normalized alert model with dedupe, freshness, and active/inactive handling.

• Visible source health and failure logging.

• A build that can be maintained without constant manual intervention.

# Reference architecture

• Layer 1: source allowlist stored as editable configuration, keyed by jurisdiction and source type.

• Layer 2: crawler that fetches only allowlisted URLs and records HTTP status, final URL, timestamps, and parse result.

• Layer 3: parser/normalizer that converts source-specific alert pages into canonical alert records.

• Layer 4: persistence layer for alerts, sources, crawl runs, and fetch logs.

• Layer 5: UI/API layer that serves the alert hub, source health, and detail views.

• Optional notification layer: only if later required, emit email or webhook summaries from the canonical alert store.

Implementation rule. Claude Code should keep crawl, normalization, persistence, and UI separate so each part can be swapped or repaired independently.

# Alert lifecycle state machine

• new: first observation of a canonical alert record.

• active: the alert is current and should appear in the default view.

• updated: source text or timestamps changed while the alert remains current.

• superseded: replaced by a newer alert for the same event key.

• expired: source expiry passed or the source explicitly cleared the alert.

• inactive: not current, but retained for history and audit.

• errored: source fetch or parse failed for the current refresh cycle.

State rule. Alerts should move from active to expired or superseded automatically, then remain queryable as inactive history unless the retention window removes them.

# Jurisdiction source inventory

| Jurisdiction | Primary Tier 1 source examples | Primary alert surfaces | Notes |
| --- | --- | --- | --- |
| NSW | NSW RFS, NSW SES, Fire and Rescue NSW | Alerts and Warnings; HazardWatch; official app/web pages | Use Hazards Near Me / NSW official alert pages as the primary path. |
| VIC | VicEmergency, CFA, Emergency Management Victoria | Warnings, incidents, incident map, fire danger pages | Prefer the official warning and incident surfaces with current status. |
| QLD | Queensland Fire Department, QLD Disaster Management / Disaster Dashboard | Warnings and Incidents, fire bans, disaster alerts | Include official warnings and incidents pages only. |
| WA | DFES, EmergencyWA | Warnings, incidents, evacuation notices, emergency information pages | Use official emergency and fire information surfaces. |
| SA | SA Country Fire Service, SA State Emergency Service | Warnings, incidents, bushfire information, emergencies | Use public warning pages and official incident updates. |
| TAS | Tasmania Fire Service, TasALERT, SES Tasmania | Warnings, alerts, emergency news pages | Keep to official government alert surfaces. |
| NT | SecureNT, Bushfires NT, NTFRS, NTES | Alerts and warnings, incident map, fire bans | SecureNT is the main aggregator of official NT emergency alerts. |
| ACT | ACT ESA, ACT Emergency Services, ACT Govt emergency pages | Warnings, incident updates, bushfire smoke / evacuation notices | Use official ACT emergency alert and incident pages. |

# Database and API contract

| Artifact | Required fields / endpoints | Behavior |
| --- | --- | --- |
| sources | id, jurisdiction, source_name, source_type, base_url, active, fetch_interval_minutes, last_success_at, last_failure_at | Editable allowlist and health state for each source. |
| crawl_runs | id, started_at, finished_at, status, source_count, item_count, error_count | One row per crawl cycle or batch run. |
| fetch_logs | id, source_id, requested_url, final_url, http_status, content_type, fetched_at, parse_status, error_text | Auditable fetch history for troubleshooting. |
| alerts | id, source_id, jurisdiction, alert_type, severity, headline, description, location, issued_at, updated_at, expiry, status, is_active, canonical_url, raw_text, event_key | Canonical alert record used by the UI and any later notifications. |
| GET /alerts | query: jurisdiction, alert_type, severity, status, active_only, updated_since | Returns normalized alert records in sorted recency order. |
| GET /sources | query: jurisdiction, active, source_type | Returns source allowlist and health status. |
| GET /health | none | Returns crawl status, last successful run, failures, and backlog. |
| POST /admin/sources/:id/disable | source id | Disables a source immediately. |
| POST /admin/sources/:id/enable | source id | Re-enables a source after review. |
| POST /admin/runs/now | optional scope | Triggers a manual crawl or refresh run. |
| POST /admin/runs/:id/retry | run id | Retries a failed run or failed source batch. |

# Pseudocode for Claude Code

• 1. Load source allowlist from configuration.

• 2. For each active source, fetch the source URL or feed with rate limiting.

• 3. If fetch fails, write fetch_logs and mark the source health state.

• 4. Parse the payload into normalized alert candidates.

• 5. Build canonical URLs and event keys, then deduplicate against the alerts table.

• 6. Insert new records or update existing ones, preserving raw text and timestamps.

• 7. Mark alerts inactive when the source expires or clears them.

• 8. Serve the hub UI from the canonical alert store and expose source health endpoints.

# Failure and retry policy

• Retry each failed fetch up to 3 times with exponential backoff.

• Backoff should be short for active incidents and longer for quiet sources.

• If all retries fail, mark the source errored and quarantine it for the next scheduled cycle.

• Keep the last failure reason, timestamp, and response status visible in the admin and health views.

• Do not delete failed payloads or failed source records; preserve them for troubleshooting.

# Parsing and fallback rules

• Support HTML, RSS, Atom, and JSON by default.

• Allow PDF or image-based official advisories only if the source is Tier 1 and the text can be reliably extracted or OCRed.

• If a source layout changes, retain the raw payload and surface the parse failure rather than silently dropping the source.

• Prefer schema-first parsers for structured feeds and DOM selectors for stable official pages.

# Operational controls

• Admin console should support source enable/disable, run now, retry failed source batches, and view logs.

• Add a source detail view with current status, last success, last failure, and recent alert count.

• Provide a crawl replay path for debugging bad parses or source changes.

# Testing and acceptance

• Smoke test one source per jurisdiction.

• Verify duplicate suppression on repeated alerts and updated alerts.

• Verify staleness transitions from active to inactive/expired.

• Verify retry and quarantine behavior for a broken source.

• Verify source health endpoints and admin controls.

• Verify PDF/image fallback only works when explicitly allowed by the source.

# Firecrawl role

• Use Firecrawl as the first crawler implementation layer on the VM.

• Wrap it behind a source-fetch abstraction so it can be replaced later without rewriting the product.

• Do not let the UI or database depend on Firecrawl-specific response shapes.

• Treat Firecrawl as an implementation detail of fetching, not the product contract itself.

# Recommended stack

• Runtime: Node.js on the VM for the app/server layer.

• Crawler: Firecrawl behind a small fetch adapter interface.

• Backend: lightweight HTTP API with scheduled jobs and source health endpoints.

• Storage: SQLite for a simple single-VM deployment, or Postgres if persistence and concurrency needs grow.

• Frontend: minimal web UI with a table-first alert view and source health panel.

• Deploy shape: one backend process plus one browser-accessible dashboard, both on the VM.

# Suggested project structure

• app/ - UI entry points and page components.

• server/ - API routes, admin handlers, and health endpoints.

• crawler/ - Firecrawl adapter, allowlist logic, fetch queue, and parsing pipeline.

• normalizer/ - alert mapping, dedupe rules, and event-key generation.

• storage/ - database layer, migrations, and repositories.

• config/ - jurisdiction source inventory and runtime settings.

• tests/ - smoke, regression, and source-change tests.

• scripts/ - run, replay, export, and maintenance helpers.

• docs/ - runbook, source appendix, and build notes.

# Sample JSON schemas

| Object | Example fields | Notes |
| --- | --- | --- |
| Source | {"id","jurisdiction","source_name","source_type","base_url","active","fetch_interval_minutes","last_success_at","last_failure_at"} | One row per allowlisted source. |
| Alert | {"id","source_id","jurisdiction","alert_type","severity","headline","description","location","issued_at","updated_at","expiry","status","is_active","canonical_url","raw_text","event_key"} | Canonical alert record used by the UI and API. |
| Fetch log | {"id","source_id","requested_url","final_url","http_status","content_type","fetched_at","parse_status","error_text"} | Troubleshooting and audit trail. |
| Crawl run | {"id","started_at","finished_at","status","source_count","item_count","error_count"} | Batch execution and health summary. |

Build note. This brief is written to hand directly to Claude Code as the implementation target: keep it official-source-only, low maintenance, and easy to operate on a VM.